## Slide 1: Agile vs. Waterfall: Lessons Learned from SNHU Travel
Jordan Richardson | CS 250 | April 2025
Notes: In this presentation, I’ll share insights gained from our recent experiences working on the SNHU Travel Project using Agile methodology. We’ll also explore how Agile contrasts wit the traditional Waterfall approach, highlighting factors to consider when choosing between these two frameworks.

## Slide 2: Agile Roles Explained
Product Owner – Defines product vision, prioritizes backlog and represents stakeholders.
Scrum Master – Facilitates meetings, removes obstacles and ensures Agile practices are followed.
Developer – Builds product incrementally, collaborates closely within team
Tester – Ensures quality, validates functionality and advocates for user experience.
Notes: Each role is critical for our success. As Product Owner, I prioritized backlog items to align with stakeholder goals, avoiding scope creep. As Scrum Master, I facilitated clear communication and quickly removed barriers. Developers and testers closely collaborated, enabling rapid feedback and immediate quality control, which were crucial to delivering valuable product features quickly.

## Slide 3: Agile SDLC Phases
Requirements – Evolve continually as user stories based on stakeholder feedback.
Design – Iterative, collaborative and adaptive rather than extensive upfront planning.
Development – Conducted in short, iterative sprints producing incremental improvements
Testing – Integrated continuously within each sprint for quick feedback
Deployment – Frequent delivery of functional requirements
Maintenance – Ongoing refinements informed by user feedback and retrospectives.
Notes: Agile’s approach to SDLC is iterative and responsive. We continually refined user stories based on evolving stakeholder feedback, avoiding extensive upfront documentation, and prioritized working software. This method allowed us to adjust rapidly which was especially important when product direction shifted toward Eco-Travel mid-project.

## Slide 4: The Waterfall Model Explain
Linear progression through defined stages Requirements  Design  Development  Testing  Deployment
Limited Flexibility once a stage is complete.
Heavy upfront documentation.
Suited for projects with fixed and clearly defined requirements.
Notes: In contrast to Agile, Waterfall emphasizes a string sequential progression. Each phase must be completed fully before moving to the next. Had we chosen Waterfall for SNHU Travel, changing priorities or adding new features like the pivot to Eco-Travel would have been disruptive and costly. This would have significantly impacted timelines and budgets.

## Slide 5: Agile vs. Waterfall Comparison
Aspect | Agile Approach | Waterfall Approach
Flexibility | Highly flexible; adapts easily to change | Rigid; difficult to accommodate changes
Customer Involvement | Continuous involvement and feedback | Primarily at the beginning and end
Testing Approach | Continuous testing integrated throughout | Testing occurs at the project’s end
Delivery Schedule | Frequent incremental deliveries | Single, final product release
Risk Management | Adaptive, risks managed continuously | Predictive, planned at start
Notes: This table comparison highlights Agile’s responsiveness vs. Waterfall’s structured but inflexible nature. Agile allowed the team to quickly adpt when stakeholders priorities shifted, maintaining momentum and minimizing rework. In contrast, Waterfall would have presented significant challenges under similar conditions.

## Slide 6: Choosing the Right Approach
Consider the following when deciding between Agile and Waterfall
Project Complexity
  Agile – Ideal for projects with evolving or unclear requirements.
  Waterfall – Suited for projects with fixed, well-defined requirements.
Stakeholder Involvement
  Agile – Frequent stakeholder collaboration and continuous feedback.
  Waterfall – Minimal stakeholder involvement post- requirement gathering
Team Dynamics
  Agile – Encourages close collaboration and continuous feedback.
  Waterfall – Clearly defined roles, less daily interaction among roles
Risk Tolerance and Flexibility
  Agile – High Flexibility and tolerance for changing priorities.
  Waterfall – Lower tolerance for change; prefers predictable outcomes
Notes: Our experience with SNHU Travel confirmed Agiles as the optimal approach given the project’s evolving requirements, need for constant stakeholder interaction, and our flexible, collaborative team structure. Organization with stable, unchanging projects might still find value in the predictability of Waterfall, but dynamic, innovation-driven environments will greatly benefit from Agile.

## Slide 7: References
Atlassian. (n.d.). What is agile? Retrieved April 20, 2025, from https://www.atlassian.com/agile
Cobb, C. G. (2015). The project manager’s guide to mastering agile: Principles and practices for an adaptive approach. Wiley.
TechTarget. (2023). Agile software development. Retrieved April 20, 2025, from https://www.techtarget.com/searchsoftwarequality/definition/Agile-software-development
Schwaber, K., & Sutherland, J. (2020). The Scrum guide. Scrum.org. Retrieved April 20, 2025, from https://scrumguides.org